COUNCIL OF ARROYO SECO AGENCIES (CASA)

Thursday, April 24, 2014

9:30 to 11:30 a.m.

Los Angeles County Department of Public Works HQ Building

The Alhambra Room

900 South Fremont Avenue

Alhambra, CA 91803

MEETING SUMMARY

Objective: To provide an update on the Arroyo Seco Watershed Feasibility Study, Los Angeles County Flood Control District Sediment Removal and Management (Hahamonga/Devil’s Gate) Project, and other issues, efforts, and activities impacting the Arroyo Seco Watershed.

Attended by 15 people: See attached sign-in sheet

[Attach sign-in sheet]

ARROYO SECO WATERSHED FEASIBILITY STUDY

Brian Whelan from the U.S. Army Corps of Engineers (Corps) provided an update on the Arroyo Seco Watershed Feasibility Study (Study):

- Budgeted to receive $150,000 of work plan funds for FY13-14, expect to receive funds in the next few weeks

- Corps will need local share of about $125,000 to $150,000 for FY13-14

- Key Study Alternatives Milestone is late October, identify range of priorities towards design and construction

- Study is in President's budget for $450,000 for FY14-15; may not need "accelerated funding"

- Study getting budgetary/Federal support, possibly due to various reasons:

  - Expedited SMART planning reduced number of Corps studies and projects

  - Support from politicians

  - Arroyo Seco is tributary to nationally visible Los Angeles River

THE ARROYO SECO RESTORING A LIVING RIVER – THE TIME IS NOW

Tim Brick from the Arroyo Seco Foundation (ASF) provided a presentation: The Arroyo Seco Restoring a Living River – The Time Is Now:

- Overview of the Arroyo Seco and watershed

- Tie-in to Corps’ Arroyo Seco Watershed Feasibility Study

- Overview of the "Arroyo River Parks - framework for restoring the Arroyo Seco"; integration of parks with the river and the river with the parks

- ASF to conduct public outreach on restoration approach

[Attach PDF of presentation]

DEVIL’S GATE SEDIMENT REMOVAL AND MANAGEMENT PROJECT

Tom Budinger from the Los Angeles County Flood Control District (LACFCD) provided an update of the Devil’s Gate Sediment Removal and Management Project.

- LACFCD has received all comments on DRAFT EIR, including comments from Fish & Widlife

- Revised EIR scheduled for completion by Fall 2014, including public meeting

- Construction scheduled by 2015

Next Meeting:  Thursday, July 24, 2014